Sprint 1

## Sprint Summary: Foundation & Core Access

- Sprint Goal: Deliver the foundation of the Hospital Management System by enabling secure user access, patient registration, and basic patient record management.

- Team Roles:

  - Product Owner: Vincent & Tino

  - Scrum Master: Lewis

  - Developers: Timmy & Lu'mpombwe

## Completed Sprint Backlog Items

Below is the status of the items completed in this increment based on the implementation files (login.html, patients.html, and style.css):

| Backlog Item | Story Points DOCX | Completed Features & Deliverables | Status |
| --- | --- | --- | --- |
| Patient Login & Staff Login | 6 (3 + 3) | Created standard authentication interface (login.html) with styled input controls for email/password and system branding (MediCare HMS). | Done |
| Patient Registration | 5 | Built front-end patient registration interface (patients.html) featuring form fields for Full Name, Date of Birth, Gender, Phone, Address, and Next of Kin contact details. | Done |
| Basic Patient Records | 8 | Implemented the Patient Directory view (patients.html) with a search box interface and table headers for Patient ID, Name, DOB, Gender, Phone, Next of Kin, and record action options (View/Deactivate). | Done |
| Basic Role-Based Access | 8 | Built application navigation sidebar structure (patients.html) displaying navigation links for Dashboard, Patients, Appointments, Wards & Beds, Billing, and Log out. | Done |

- Total Story Points Delivered: 27 points

## Acceptance Criteria & Definition of Done Verification

- UI & Styling: Consolidated look and feel applied across authentication and management layouts using custom CSS variables (e.g., #1F3864 primary, #2E74B5 accent).

- Form & Input Validation: Required field indicators and input types (email, date, phone) configured across all forms.

- Ready for Integration: Responsive HTML layout shells created for routing into PHP/PDO backend endpoints.