Sprint 1

Sprint: Frontend UI/UX Interface Delivery

- Sprint Objective: Design, build, and style all core user interface screens across administrator, clinical, and patient roles for the Hospital Management System using custom responsive CSS.

- Team Roles:

  - Product Owner: Vincent & Tino

  - Scrum Master: Lewis

  - Developers: Timmy & Lu'mpombwe

Completed Backlog & Interface Deliverables

| Category / Module | File / Interface | Target User & Purpose | Story Points DOCX | Status |
| --- | --- | --- | --- | --- |
| Authentication & Access | login.html style.css | Login interface for patients, doctors, nurses, and administrators with shared CSS theme variables. | 3 | Done |
| Patient Registration & Views | patients.html patient_view.html | Registration form, searchable patient directory, and detailed single-patient view. | 8 | Done |
| Patient Medical Records | my_records.html records.html | Patient-facing and staff-facing views for viewing and managing patient medical histories. | 8 | Done |
| Appointments | appointments.html | Scheduling and management interface for patient consultation appointments. | 5 | Done |
| Triage & Nursing | vitals.html | Interface for nurses to record patient vital signs and manage triage priorities. | 8 | Done |
| Clinical Dashboards | dashboard.html pharmacy.html lab.html | Overview dashboards for general staff, prescription dispensing, and lab requests. | 13 | Done |
| Inpatient & Wards | wards.html | Interface for tracking ward occupancy and bed assignments. | 5 | Done |
| Billing & Patient Portals | billing.html my_bills.html | Billing management and patient financial portals. | 5 | Done |
| Administration & System Security | users.html audit_log.html reports.html | Role-based user management, system audit logs, and hospital administrative reporting views. | 11 | Done |

- Total Story Points Delivered (UI/UX): 66 points

Interface Definition of Done (DoD) Checklist

- Responsive Layout Shells: Implemented sidebar navigation (sidebar), brand header (MediCare HMS), user chip details, and responsive content area layouts.

- Consistent Design System: Styled using standard design tokens defined in style.css (primary navy #1F3864, accent blue #2E74B5, status badges, forms, and grid utilities).

- Form Controls & Inputs: All primary forms built with HTML5 input validation types (e.g., email, date, select menus).

- Data Presentation: Data tables built with table action triggers (e.g., View, Deactivate, Edit) and status indicators.