# Hospital Management System – Scrum Team Output

Scenario: A student development team is building a Hospital Management System for a national healthcare provider, with frequent requirement changes from administrators, doctors, nurses and patients.

# Team Structure

Product Owner – Vincent & Tino: Product value, stakeholder needs, backlog and prioritization

Scrum Master – Lewis: Scrum process, facilitation, impediment removal and team support

Developers – Timmy & Lu'mpombwe: Design, development, testing and delivery of the Increment

# 1. Product Vision

To develop a reliable, user-friendly and secure Hospital Management System that enables hospital administrators, doctors, nurses and patients to efficiently manage healthcare services, appointments, patient information, triage and communication while improving the overall quality and accessibility of healthcare delivery.

# 2. Product Goal

To deliver a functional Hospital Management System that allows hospital staff and patients to manage patient records, appointments, triage, medical services and administrative processes efficiently, securely and accurately.

# 3. Product Backlog

| # | Backlog Item | Description | Story Points |
| --- | --- | --- | --- |
| 1 | Patient Registration | Register new patients in the system | 5 |
| 2 | Patient Login | Allow patients to securely log in | 3 |
| 3 | Staff Login | Secure login for doctors, nurses and administrators | 3 |
| 4 | Patient Records | Create and manage patient medical records | 8 |
| 5 | Appointment Scheduling | Patients/staff can create appointments | 5 |
| 6 | Appointment Management | Reschedule or cancel appointments | 3 |
| 7 | Doctor Dashboard | Provide doctors with relevant patient information | 5 |
| 8 | Nurse Dashboard | Allow nurses to manage assigned patients | 5 |
| 9 | Triage Management | Record and manage patient triage information | 8 |
| 10 | Triage Priority Rules | Assign/update patient priority based on triage rules | 8 |
| 11 | Medical History | Store and retrieve patient medical history | 5 |
| 12 | Prescription Management | Allow doctors to record prescriptions | 5 |
| 13 | Laboratory Requests | Manage laboratory test requests and results | 8 |
| 14 | Notifications | Send appointment and hospital notifications | 5 |
| 15 | Search Patient Records | Allow authorized staff to quickly find patients | 3 |
| 16 | Role-Based Access | Restrict information according to user role | 8 |
| 17 | Hospital Reports | Generate administrative and medical reports | 8 |
| 18 | Patient Profile | Allow patients to view/update permitted information | 3 |

# 4. User Stories

| # | Story | User Story |
| --- | --- | --- |
| 1 | Patient Registration | As a patient, I want to register my personal details in the system so that I can access hospital services. |
| 2 | Patient Login | As a patient, I want to securely log into the system so that I can access my information and appointments. |
| 3 | Appointment | As a patient, I want to book an appointment with a doctor so that I can receive medical care at a convenient time. |
| 4 | Patient Records | As a doctor, I want to view a patient's medical records so that I can make informed treatment decisions. |
| 5 | Triage | As a nurse, I want to record a patient's triage information so that patients can be assessed according to their medical condition. |
| 6 | Triage Priority | As a nurse, I want the system to support triage priority rules so that urgent patients can be identified quickly. |
| 7 | Prescription | As a doctor, I want to record prescriptions electronically so that patient medication information is accurately stored. |
| 8 | Appointment Management | As a hospital administrator, I want to manage appointments so that hospital resources and schedules can be organized effectively. |
| 9 | Notifications | As a patient, I want to receive appointment notifications so that I do not miss my scheduled appointments. |
| 10 | Role-Based Access | As a hospital administrator, I want users to have appropriate access permissions so that sensitive patient information remains secure. |
| 11 | Laboratory Results | As a doctor, I want to view laboratory results so that I can use them when making treatment decisions. |
| 12 | Appointment History | As a patient, I want to view my appointment history so that I can keep track of my previous and upcoming appointments. |

# 5. Prioritization / Ordering

| Rank | Backlog Item | Priority |
| --- | --- | --- |
| 1 | Patient Registration | Very High |
| 2 | Patient Records | Very High |
| 3 | Patient Login | Very High |
| 4 | Staff Login | Very High |
| 5 | Appointment Scheduling | Very High |
| 6 | Triage Management | Very High |
| 7 | Triage Priority Rules | Very High |
| 8 | Role-Based Access | Very High |
| 9 | Doctor Dashboard | High |
| 10 | Nurse Dashboard | High |
| 11 | Medical History | High |
| 12 | Appointment Management | High |
| 13 | Prescription Management | Medium |
| 14 | Laboratory Requests | Medium |
| 15 | Search Patient Records | Medium |
| 16 | Notifications | Medium |
| 17 | Hospital Reports | Low |
| 18 | Patient Profile | Low |

# 6. Story Point Estimates

Fibonacci-style relative estimation: 1, 2, 3, 5, 8, 13.

| Backlog Item | Story Points | Estimate |
| --- | --- | --- |
| Patient Registration | 5 | Relative effort |
| Patient Login | 3 | Relative effort |
| Staff Login | 3 | Relative effort |
| Patient Records | 8 | Relative effort |
| Appointment Scheduling | 5 | Relative effort |
| Appointment Management | 3 | Relative effort |
| Doctor Dashboard | 5 | Relative effort |
| Nurse Dashboard | 5 | Relative effort |
| Triage Management | 8 | Relative effort |
| Triage Priority Rules | 8 | Relative effort |
| Medical History | 5 | Relative effort |
| Prescription Management | 5 | Relative effort |
| Laboratory Requests | 8 | Relative effort |
| Notifications | 5 | Relative effort |
| Search Patient Records | 3 | Relative effort |
| Role-Based Access | 8 | Relative effort |
| Hospital Reports | 8 | Relative effort |
| Patient Profile | 3 | Relative effort |

# 7. Sprint Goal

Deliver the foundation of the Hospital Management System by enabling secure user access, patient registration and basic patient record management.

# 8. Sprint Backlog

| Item | Story Points | Responsible Team | Status |
| --- | --- | --- | --- |
| Patient Registration | 5 | Developers | To Do |
| Patient Login | 3 | Developers | To Do |
| Staff Login | 3 | Developers | To Do |
| Basic Patient Records | 8 | Developers | To Do |
| Basic Role-Based Access | 8 | Developers | To Do |

# 9. Definition of Done

The required functionality has been completely implemented.

The code has been reviewed by another developer.

Unit/functionality testing has been completed.

Integration testing has been completed where applicable.

No critical or high-priority bugs remain.

Security requirements have been checked.

The feature works according to its acceptance criteria.

The feature has been integrated into the current system.

Relevant documentation has been updated.

The Product Owner has reviewed and accepted the completed functionality.

The feature is ready for use/release.

# Key Takeaway

When the Product Owner, Scrum Master and Developers collaborate with trust, respect and transparency, the team can deliver value and adapt successfully to changing hospital requirements.

One Team, One Goal: Deliver Patient Value Together!